|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Project ID** | | | PW21CBR02 | | | |
| **Project Title** | | | SMART WASTE SEGREGATION | | | |
| **Week Starting Date** | | | 08/03/2021 | **Week Ending Date** | | 13/03/2021 |
| **Name**  Guruprasad Hadimani  Nagesh K J  Laxman Sanathkumar G | | |  | **SRN**  PES1201700980  PES1201701528  PES1201701632  PES1201701771 | |  |
| **Activities Completed** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Integration of inductive proximity sensor with its servo motor to the conveyor belt. | | 08.03.21 | Completed. | |
| 2 | |  | |  |  | |
| 3 | |  | |  |  | |
| **In Progress** | | | | | | |
| **#** | **Tasks** | | | **Date** | **Remarks** | |
| 1 | Working on capacitive sensor for glass and plastic detection | | | 09.03.21 | Ongoing. | |
| 2 |  | | |  |  | |
| 3 |  | | |  |  | |
| **Plan for Next Week** | | | | | | |
| **#** | | **Tasks** | | **Date** | **Remarks** | |
| 1 | | Finalizing on usability of capacitive sensor | | 15.03.21 | To be finalized. | |
| 2 | |  | |  |  | |
| 3 | |  | |  |  | |

|  |  |  |
| --- | --- | --- |
| Signature of Project Guide  With Name | Signature of Project Coordinator | Signature of Chairperson |